LIBRARY SOFTWARE PROJECT

PRICING, SELECTION – INCLUDING ELECTRONIC HOLDINGS

- Goal/s: Find sate of the art Library Software Program for University

- Task/s:

  - Research various software option available (May 18th, week of May 21-25)

    - Visit local universities and speak with librarians

    - Conduct online research

    - Discuss with Susan required electronic holdings

  - Liaise with Thomas/Eustace and Ellucian on compatibility of programs available in the marketplace(May 21)

  - Narrow down list to 5 and contact for software details and pricing (May 24 -25)

  - Provide info in easy to read spreadsheet  to Jackie/Susan for consideration (NLT Jun 1 TENTATIVE)

  - Select software program (Kuwait Visit – August TENTATIVE)

  - Liaise with Thomas/Eustace, software company and Ellucian regarding installation requirements (Kuwait Visit – October TENTATIVE)

  - Install Software on all necessary computers (TBD)

  - Liaise with Software company regarding training (TBD)

- Deadline/s:  TBD based on AIU’s drop dead date